The Contractor is hereby notified that there may be other construction projects, not associated with this project, scheduled for construction during the same timeframe as this project within the local vicinity.

The follow is a listing of known road construction projects within the local vicinity that may have an impact on this project. Please note that this listing may not be complete, and the Contractor shall verify any other projects within the local vicinity that may impact this project.

- Campbell Road from 13 Mile Road to 14 Mile Road within the City of Madison Heights. This project is being administered by the City of Madison Heights.

- Crooks Road from Equity Road to Big Beaver Road in the City of Troy and the City of Clawson. This project is being administered by the Road Commission for Oakland County.

The Contractor shall coordinate its work on this project with that by the Contractor on other projects, as directed by the Engineer. No additional compensation will be allowed for costs incurred by the Contractor due to coordinating with or delays caused by other projects.